## Slide 1: Software Quality Assurance Test Plan DITZY

## Slide 2: Objectives
The objective is to complete the software product which is DITZY by May 1st , 2016 within budget and meet the requirements of the client.
This test plan will cover the following objectives:
Identify existing project information and the proposed product to be tested.
List testing requirements.
Describe different testing strategies to be used.
List test activity deliverables.

## Slide 3: Testing Strategy
Here we are going to use non-execution based testing:
Walkthrough:
  Team members: Imran, Ming, Taylor, Daniel, Zach
  Responsible for analyzing specifications, detect faults, and performing the next workflow development step (Design).
Goal of walkthrough is to detect faults in the prototype by a representative of the SQA group and follow up into the next step of development.
Inspections:
  Overview : Inspection of all the documents including requirements, specifications, design and codes etc.
  Preparation: To analyze all the documents in detail and list all the faults if found.
  Inspection: By performing a walkthrough, in order to make sure if all the items are covered.
  Rework: Every issues to be resolved and re-tested to ensure no further faults are present.
  Follow-up: All the changes are checked to make sure if everything is correct.

## Slide 4: The features to be tested are:
Single player mode
Player vs. Player mode
Difficulty level of the computer
Creating a new username/Login to an existing username
Viewing past game history of selected player

## Slide 5
APPROACH
At this stage, the team leader and the team secretary will test all the pseudo code and the AI algorithm and look for all the errors and make sure to check the requirements of the product have been met according to our clients need. Following testing will be done
Component Testing: We will be testing each unit using Microsoft Visual Studio. The following testing method will be used:
Integration Testing: Team will be using the sandwich integration technique, where logic artifacts are integrated using the top-down approach while operational artifacts are integrated using the bottom-up approach. Then the two will be integrated together once done.

## Slide 6
Unit Testing: Each unit of the software will be tested to ensure that all units are executed with no errors at least once. We are going to perform both black box testing and white box testing.
Some test cases for black box testing:

## Slide 7
Test Case | Issue | Result
Test case 1 | Overwriting a previous taken square on the grid. | False, No error
Test case 2 | Selection of difficulty cannot be done during gameplay. | True , No error
Test case 3 | Exit the game at any time using the window buttons. | True , No error
Test case 4 | Start Over Button works during game play or after game play. | True , No error

## Slide 8
Job Stream Testing:
Job Stream Testing will be done once we will have a functional product or modules to be to test, we will perform this as follows:
User will run the program using Visual Studio
User will be prompted to either continue as a guest or create a username to keep track of history.
Main menu screen will display showing options of Single Player, Multiplayer, View History.
User selects game mode and begins playing. User can exit the game at any given time.
If username was created, application will update the username’s game history.

## Slide 9
Interface Testing
The interface testing mainly focused on the product’s GUI. Team member will be playing the actual games to monitor and compare the actual output.
Recovery Testing
Recovery testing will begin once we have our data storage module up and running.

## Slide 10
Regression Testing:
The regression testing will ensure each working update will be compatible with the previous version. In this case there will only be one version delivered to the client.
Acceptance Testing:
Acceptance testing will be conducted once we are in the Design phase to ensure product is in accordance with the client’s needs.
Beta Testing:
Beta testing will conducted by the client at the end of the course.